South Dublin Co. Council

Planning & Transport Department – Roads Forward Planning Section

Construction Management Plan (CMP) – Core requirements

Version: 1.0	Plan adopted: January 2026

A Construction Management Plan (CMP) is a strategic document that outlines how a project will coordinate the movement of people, vehicles, machinery & materials to ensure safety, efficiency and minimal disruption on site. It is a legal requirement to protect both site workers and members of the public.

CMP core requirements:

- Site contacts

  - Emergency contacts list – Provide 24-hour mobile phone number

  - Site supervision – Landline and mobile numbers provided

- Project details

  - Project name

  - Project location

  - Contractor’s details (including all relevant mobile phone numbers)

  - Estimated start & completion dates

  - Working hours

- Phasing details of the development

- Site layout showing

  - Site compound for construction activities

  - Access/egress points including vehicle sightlines

  - Fire assembly locations

  - Staff parking (including bicycles)

  - Staff welfare items (WC, canteen, etc)

  - Wheel wash area

  - Materials storage

  - Materials delivery area

- Pedestrian and Cyclist Safety (approaching and within the site)

- Traffic Management items

  - Signage & traffic control

- Haulage routes (Identify roads to be used)

- Managing deliveries

  - Prevention of vehicle movement during peak-commuter hours

- Issues on public roads

  - Dirt accumulations – road sweeping program details

  - Washing down of public footpaths – details

  - Vehicles queueing – list preventions

  - Illegal parking by construction staff/deliveries - mitigation measures

- Noise & dust control measures

Ancillary requirements (not always required):

- Hoarding details

- Abnormal load details

- ‘Post-Completion Repair Plan’ of public assets where damage occurs

- Tower crane safety management (including oversailing of nearby sites)

- Garda approval – to be sought in advance if required

- Covering of skips – vermin control measures